**Attendees:**

Nathanael Mahire

Ian Mashburn

William Weldy

Patricia Rivera

**Topics:**

Team Member Introductions

Communication platforms to use

Base programming language to use

DBMS type to use

Begin Backend Design – Ian Mashburn

Next Meeting Time

Next Meeting Topics

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Communication platforms to use:**

**Proposed platforms included:**

Skype - chat, video calls, screen sharing, document sharing

GroupMe - chat, Group Chat

Zoom - Group Video Conferencing

Google Meet - Group Video Conferencing

Discord - chat, video calls, screen sharing, document sharing

**Decision:** Discord will be used as primary communications platform

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Base programming language to use:**

**Proposed languages included:**

C#

Java

PHP

Javascript

HTML

**Decision:** Java will be the primary backend while the front-end will comprise of

JSP/HTML, Java Servlets, PHP and Javascript

**DBMS type to use:**

**Proposed DBMS types included:**

SQL

MS ACCESS

**Decision:** MS ACCESS will be our DBMS (project easily portable to any DBMS)

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Begin Object and Database Design:**

Database Design ( Tables and Fields Defined )

Object Oriented Analysis and Design

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, August 24th, 2020

**Next Meeting Topics:**

Additional Team Member Introductions

Previous Meeting Notes Review

Review of Project Instructions

Decisions about Team Member roles ( Front-End, Back-End, Documentation, Graphics )

Database Design ( Tables and Fields ) presentation

Object Oriented Analysis and Design presentation

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Hunter Browder

Wes Plyler

Edrey Torress Salas

**Topics:**

Additional Team Member Introductions

Previous Meeting Notes Review

Review of Project Instructions

Overview of Possible Process Flow

Frontend Design (webpages)

Backend Design ( Tables, Fields, Objects and Methods) initial presentation

Decisions about Team Member roles ( Front-End, Back-End, Documentation, Graphics )

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Overview of possible Process Flow:**

Ian reviewed current project flow and we had a Q&A to get everyone up to speed.

**Frontend Design:**

Upcoming week will be an individual Design brainstorm for webpages

**Backend Design:**

Backend Object Models posted in ‘backend-objects’ channel of Discord

Table Definitions posted in ‘database’ channel of Discord

**Decisions about Team Member roles:**

Frontend:

Nathanael Mahire

Patricia Rivera

Edrey Torress Salas

Wes Plyler

Backend:

Ian Mashburn

Hunter Browder

Will Weldy

**Next Meeting Time:**

1:30pm Monday, August 31st, 2020

**Next Meeting Topics:**

Previous Meeting Notes Review

Database Build Update

Backend Object Creation Update

Frontend Design Ideas Overview

Answered Questions….. Ron said Local or Server?

Switch to IDE or stay with Notepad++?

Database Driver Overview and Setup

Object Overview

LoadProductTable usage

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Hunter Browder

Wes Plyler

William Weldy

Edrey Torress Salas

**Topics:**

Previous Meeting Notes Review

Database Build Update

Backend Object Creation Update

Frontend Design Ideas Overview

Answered Questions….. Ron said Local or Server?

Switch to IDE or stay with Notepad++?

Database Driver Overview and Setup

Object Overview

LoadProductTable usage

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Overview of all Backend Objects:**

Ian discussed how our objects work and we had a Q&A afterwards.

**Final Decisions:**

Our development platform will consist of:

NetBeans IDE 8.2 will be the platform for project creation

Glassfish Server 4.1.1

MS ACCESS database (project easily portable to any database the client may desire)

**Frontend Design:**

Upcoming week Main page, login/register popup, filter collapse research

**Backend Design:**

Database created based on Table Definition Design

Search methods added to LoadProductTable Object

SIZE field added to Order & Cart (Tables+Objects) Objects

Login method added to Customer Object (add to Employee Object later)

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, September 7th, 2020

**Next Meeting Topics:**

Review of Front-End progress

Review of Back-End progress

Login and Search method discussion

Next Steps discussion

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

William Weldy

Edrey Torress Salas

**Topics:**

FrontEnd Login Code Overview and Changes

Database Field Additions

Connectivity between FrontEnd and BackEnd

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Frontend Design:**

Overview of current visual webpage ideas ( carousel )

Connectivity between FrontEnd and BackEnd will be handled by Ian and Patricia

**Backend Design:**

PRODUCT Table field addition > PRODUCTBRAND varchar(20)

CART Table field addition > PRODUCTGENDER char(1)

ORDER Table field addition > PRODUCTGENDER char(1)

PRODUTGENDER = K (kids) F (female) M (male) N (neutral)

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, September 14th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Connectivity Discussion ( JSP/Servlet vs HTML/JavaScript )

Review of Front-End progress

Review of Back-End progress

Login and Search method discussion

Next Steps discussion

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Hunter Browder

Wes Plyler

William Weldy

Edrey Torress Salas

**Topics:**

Review of last week’s assignments

Connectivity Discussion ( JSP/Servlet vs HTML/JavaScript )

Review of Front-End progress

Review of Back-End progress

Login and Search method discussion

Next Steps discussion

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments completed to-date.

We are moving forward. Backend is now connected to Frontend via JSP/Servlet code

using session objects.

**Frontend Work:**

Patricia creating Register.jsp linked to login popout on index.jsp

Nathaen working on tab changes on index.jsp and custindex.jsp and Page Template

Ian linking Register button to Register.jsp/database. Also merging Nathaen’s changes

**Backend Work:**

Patricia and/or Hunter entering test data into PRODUCT table

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, September 21st, 2020

**Next Meeting Topics:**

Review of previous week assignments

Ensuring everyone is on the same page

Deciding next steps

**Attendees:**

Nathanael Mahire

Ian Mashburn

Hunter Browder

William Weldy

Edrey Torress Salas

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments completed to-date.

**Frontend Work:**

Patricia – register.jsp layout and fields value tests

Nathaen - cart.jsp and Add-to-cart function from products page

Edrey – vieworders.jsp layout

Hunter – profile.jsp layout

Will – maintorders.jsp on Employee side

**Connectivity Work:**

Ian – integrate Frontend/Backend work as it is submitted and suggest possible

changes/fixes.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, September 28th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

**Attendees:**

Ian Mashburn

Patricia Rivera

Hunter Browder

Wes Plyler

William Weldy

Edrey Torress Salas

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Patricia – userID shows instead of MyAccount after login

Edrey – vieworders.jsp layout completion

Hunter – profile.jsp layout change – add edit of username and password

Wes, Will - maintorders.jsp – change style of dynamic order viewing (left>right>down)

**Connectivity Work:**

Ian – integrate Frontend/Backend work as it is submitted and suggest possible

changes/fixes.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, October 5th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Hunter Browder

Wes Plyler

William Weldy

Edrey Torress Salas

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Patricia and Nathan – AddToCart functionality

Edrey – maintorders.jsp layout

Hunter – products.jsp/custproducts.jsp – dropdown sorts

Wes – register.jsp header/footer and general layout

**Connectivity Work:**

Ian – integrate Frontend/Backend work as it is submitted and suggest possible

changes/fixes.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, October 12th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Hunter Browder

Wes Plyler

William Weldy

Edrey Torres-Salas

\*\*\* Mid-term Week – time off for those taking tests \*\*\*

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Hunter - products.jsp/custproducts.jsp – dropdown sorts

Ian – Add to Cart functionality

Wes – register.jsp general look changes

**Connectivity Work:**

Ian – integrate Frontend/Backend work as it is submitted and suggest possible

changes/fixes.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, October 19th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Hunter Browder

Wes Plyler

William Weldy

Edrey Torres-Salas

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Nathan – Cart .css changes – Remove & Checkout Button, alignment and arrow sizes

Patricia – autoScroll functionality and cookie code

Edrey & Hunter – Checkout page

Wes – register.jsp general look changes & view/update profile field testing

Will – maintorders.jsp field testing

**Connectivity Work:**

Ian – integrate Frontend/Backend work as it is submitted and suggest possible

changes/fixes.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, October 19th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Wes Plyler

William Weldy

Edrey Torres-Salas

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Everyone – look for bugs on all pages (.css, field verification, and functionality)

**Connectivity Work:**

Ian – integrate Frontend/Backend work as it is submitted and suggest possible

changes/fixes.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, November 2nd, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Wes Plyler

William Weldy

Edrey Torres-Salas

Hunter Browder

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Nathanael – index.jsp and custindex.jsp cleanup

Wes – profile.jsp and register.jsp alignment (.css)

Edrey – change productNumber to productName in vieworders.jsp

Patricia/Ian – Javascript/Database field Checks – profile/maintorders

Hunter – fix search showing all on empty results. Fix sort positioning.

Will – Quantity field validation on cart.js

Edrey/Ian – make Add to Cart accumulate similar items

Ian – disallow duplicate usernames in Registration

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, November 9th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Wes Plyler

William Weldy

Edrey Torres-Salas

Hunter Browder

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Nathanael – Carousel images, Back button in payment.jsp, Quantity arrows in cart.jsp

Wes, Hunter, Will – Further Testing/ Quantity validation on cart.jsp

Patricia, Ian, Edrey – Javascript/Database field Checks

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, November 16th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Wes Plyler

Edrey Torres-Salas

Hunter Browder

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Ian – fix Search Result counter bug.

remove middle initial and lastname default space on payment.jsp

disable dropdown menus for login fields

fix payment method not saving first name on guest checkout

clean up project/database for presentation

Patricia – fix phone number fields on register.jsp and payment.jsp

Back button addition to Covid FAQ and FAQ.

Wes – fix payment.jsp and profile.jsp name alignment

All others will perform continued testing.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, November 23rd, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Presentation Discussion

Next Steps discussion and assignments

**Attendees:**

Nathanael Mahire

Ian Mashburn

Patricia Rivera

Wes Plyler

Edrey Torres-Salas

Hunter Browder

Will Weldy

**Topics:**

Review of last week’s assignments

Overview of Project Status

Next Steps discussion and assignments

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Review of last week’s assignments:**

All assignments on schedule.

**Frontend Work:**

Nathanael – create presentation

Ian – gather Design, Analysis, and other documentation.

All others will perform continued testing.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Next Meeting Time:**

1:30pm Monday, November 30th, 2020

**Next Meeting Topics:**

Review of last week’s assignments

Overview of Project Status

Presentation Discussion

Next Steps discussion and assignments